First sprint planning

1. Agenda

Our First meeting is on 18th of April, we are supposed to design all the functions need to be done in the next week.

1. Goal

Firstly, we are going to finish first all classes design.

Secondly, we are going to finish the first sprint backlog and assign works to different person

1. Duration of the sprint

7 days – 10 days

1. What is the team’s vision for this sprint?

1. Show all movies session, because only after this function is done, then we can plan and develop other functions.

2. List all the locations of cinemas, because we need to collect customer’s suburb and we also need to choose which cinema booking clerk need to choose.

3. Partially finish booking function.

Before booking clerk going to book a booking, she/he will be able to see all sessions and all cinema’s locations.

1. Estimation in story points

1 show all movie sessions: small

2 list all locations of cinemas: media

3 Booking function; Large